Jordan Tower I Renovation Project

Notice #4- Scope of Work

Great news: we are 90% complete with the plans and specifications.  Once we reach 100%, the plans will be sent to Minnesota Housing for final approval before we proceed with the bidding process.  We anticipate bringing the bid for approval to the January or February board meeting.

Once we have the details worked out, HRA staff will hold several meetings to review the project and clarify expectations with residents. The projected timeframe for scheduling the meetings to begin is approximately March 2026.

We want to share some of the items we hope to complete, pending sufficient funding.

Building Improvements:

- Replacing all the domestic water supply, waste, and vent piping

- Replacing the domestic water heaters

- New main entry doors and secondary entry doors

- Remodel first-floor bathrooms

- Replacing the plumbing connections in the laundry room

Unit Improvements:

- Bathroom

  - New toilets

  - New sinks, faucets, and vanity cabinets

  - New Shower enclosures and controls

  - New Light fixtures

  - New Outlets, flooring, and wall base

  - New accessories such as toilet paper holders, medicine cabinets, towel bars, etc.

- New kitchen sink and faucet

- New electrical box